Revisions

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| 1.0 | Hesham | Initial file created. Draft techniques | 22/4/2025 |
| 1.1 | Nickleirsch | Explained each technique. Added example questions | 22/4/2025 |
| 1.2 | Hesham | Added proper elicitation description format for Interviews | 23/4/2025 |
| 1.3 | Hesham | Added Plan | 05/05/2025 |
| 1.4 | Hesham | Potential Requirements | 06/05/2025 |
| 1.5 | Hesham | Brainstorming format achieved | 06/05/2025 |
| 1.6 | Nickleirsch | Reformatting brainstorming plan, Added preparation | 06/05/2024 |
| 1.7 | Nickleirsch | Added brainstorming goals and example questions | 06/05/2025 |
| 1.8 | Hesham | Added Channels for observation and interview specifications | 08/05/2025 |
| 1.9 | Nickleirsch | Added slides and potential participants | 08/05/2025 |
| 2.0 | Nickleirsch | Added and elaborated brainstorming rules | 08/05/2025 |
| 2.1 | Nickleirsch | Formatting and sectioning | 08/05/2025 |
| 2.2 | Lim Xin Yee | Added brainstorming topics and questions | 08/05/2025 |
| 2.3 | Danesh Veran | Added brainstorming ideas | 09/05/2025 |
| 2.4 | Hesham | Added interview questions | 09/05/2025 |
| 2.5 | Nickleirsch | Added Brainstorming Ideas and Observation Plan | 10/05/2025 |

Potential Requirements:

Technique: Brainstorming

Brainstorming Preparation

| Technique | Brainstorming |
| --- | --- |
| Subject | The specific requirements engineering context |
| Stakeholder(s) | Students |
| Mode | Virtual (Online) |
| Moderator | Hesham Nader |
| Minute-taker | Nickleirsch |
| Participants (Minimum 5) | - Danesh Veran - Lim Xin Yee - Meeraa Dharshini - Habiba - Peerrmetha |

Goals:

- Understand student pain points with current systems.

- Discover preferred communication methods.

- Identify useful features they expect.

- Learn how they currently manage academic info, alerts, and deadlines.

- Validate assumptions made prior to the session

Brainstorming Rules:

- Quantity over quality: There should be a focus on generating as many ideas as possible without worrying about how good they are. A large pool increases the chance of finding great solutions.

- Free association and visionary thinking are explicitly desired: Imaginative, futuristic, or even wild ideas must be encouraged as creativity and unfiltered thinking can lead to breakthrough insights.

- Taking on and combining expressed ideas is allowed and desired: Participants can build on each other's ideas. Collaboration and synergy should be welcomed to develop stronger concepts.

- Criticizing other participants’ ideas is forbidden: No negative feedback or judgment should be given during the idea-sharing phase. This keeps the environment safe and open for expression.

- Questions for clarification are allowed: Participants can ask questions to better understand others’ ideas but should do so respectfully and without judgment.

- Don’t stop the session if there is a long-lasting deadlock. Stimulate the participants and overcome at least two long-lasting deadlocks: If silence or hesitation occurs, the moderator should re-energize the group and push through at least two such moments to maintain momentum.

- Wait until the brainstorming comes to a natural end: Don’t force a conclusion. Let the session end organically when idea flow naturally decreases.

Topics to Explore During Brainstorming:

- Current challenges

- Preferred communication channels

- Expectations of features

- Customization & Personalization

- Notification Timing & Frequency

- Integration with other tools (Google Calendar, etc.)

To help with brainstorming:

- Voting tools to know the priority of each feature

- Brief profile of each student participating

Example Questions

- What’s one time you missed an important university update?

- What frustrates you the most about using the current university portal?

- If you could design your perfect student portal, what 3 things would it do?

- Which notifications do you actually pay attention to?

- What info do you wish your parents could easily access (or not)?

- What’s one tool or feature from another app you'd want added to this portal?

- Have you ever had to rely on friends for updates or deadlines? why?

Questions: Answer

- Where should I write the ideas?: Kindly append any brainstorming ideas below in the Brainstorm section.

Brainstorming Execution

Initial Brainstorming:

- Personalized dashboard (courses, grades, fees). - Core student/parent info hub

- SMS for class cancellation (instant). - Critical, timely SMS update

- SMS for parents: attendance < 80%. - Key parental SMS alert (CMS data)

- Export timetable to Microsoft Calendar. - High student/lecturer convenience

- Visual GPA progress chart. - Enhances academic understanding

- Direct fee payment link & history. - Essential administrative service

- SMS for parents: academic performance summary. - Key parental SMS info (CMS data)

- Student "quiet hours" for non-critical notifications. - Improves user notification control

- Admin: targeted SMS to student groups. - Crucial admin communication tool

- "My Documents" section. - Centralized important document access

- Notification (portal + optional SMS) for new grades. - Important academic update

- Parents: easy update of their contact details. - Ensures communication accuracy

- Lecturers: quick communication of timetable changes. - Core lecturer communication need

- Admin: manage SMS templates. - Essential for efficient SMS use

- Emergency alert system (portal banner + SMS). - Critical campus-wide safety communication

- SMS for fee payment deadlines (multiple reminders). - Proactive administrative SMS

- Mobile-first/responsive design. - Essential for modern accessibility

- Effective portal-wide search. - Improves information findability

- Admin: SMS/portal message stats. - Measures communication effectiveness

- Single Sign-On (SSO). - Key for user convenience/security

- Customizable notification preferences: Allow students and parents to adjust their notification preferences to enable/disable certain notifications.

- Clubs & event integration: Show upcoming events and let students RSVP

- Calendar integration: Allow students to sync deadlines with external third party calendar apps

- Guide Page which documents the features of the system and how to access them.

- Parent dashboard which shows how well the pupil is doing

- Accessibility compliance (WCAG, screen reader)

- Multilingual interface support

- Mobile app companion to the portal

- Customizable session timeout and auto-logout features (can set to 20 mins or 1 hour etc)

- SMS template customization by admin

- AI-based personalized recommendations (maybe AI integration, like copilot)

- Graphical representation of academic information

- Augmented reality campus map

- Customizable interface (light/dark mode, move widgets around)

Brainstorming Follow Up

Categorized Brainstorming:

- Usable:

  - Idea

- Not-decided:

  - Idea

- Unusable:

  - Idea

If needed, could include a section about the benefits of brainstorming to justify why we choose it

Techniques:

2 Main categories: potential requirements and requirements after elicitation execution.

For potential:

Brainstorming + Mind-mapping

Execution:

Interview, Observation, Questionnaire

1. Interviews

| Purpose | To gain detailed insight into user expectations, current challenges, and workflows. |
| --- | --- |
| Participants | Lecturers, administrators, and some senior students. |
| Approach | One-on-one or small group discussions. Questions will be open-ended to allow users to express needs freely. |
| Example Questions | "What tasks do you frequently perform using the campus system?" "What problems do you face when communicating with students/parents?" |

| Preparation | - Create a structured interview schedule and timeline with key topics to be discussed. - Utilize appropriate meeting spaces for face-to-face interviews. - Prepare recording equipment and note-taking materials - Identify role-specific question sets according to stakeholder group. |
| --- | --- |
| Execution | - Interview Structure: - Introduction: Explain the project purpose and take note of interviewee’s reactions - Main Discussion: Begin with general questions, allow for natural conversation flow. - Closing: Summary of key points, ask for additional input. - Document responses in real-time - Record sessions |
| Follow-Up | - Transcribe interview recordings - Review and organize findings - Identify key patterns and themes - Document initial findings |
| Critical Success Factors | - Clear communication of project goals and view - Well-prepared interview questions - Proper documentation - Participant engagement - Structured analysis approach |
| Benefits for Requirements Engineering | - Detailed understanding of user needs - First-hand exposure to early challenges - Identification of unstated requirements |
| Effort Estimation | 2 students 1 lecturer 1 parent Justification: The system’s main stakeholder is the student.. |

Interview Format

For Students:

Questions:

Short introduction (1-2 minutes)

- How do you currently keep track of your academic information (grades, billing, deadlines)?

- What frustrates you the most about the current university communication system?

- Can you recall a time when you missed an important university update? What happened?

- What is your preferred method of receiving university notifications? (Email, SMS, app notifications)

- Which notifications do you tend to pay attention to, and which do you tend to ignore?

- How do you share university related stuff with your parents?

- How important is having one centralised system instead of multiple different ones be to you?

- Is there any feature you’ve seen in other educational platforms that you wish our university had?

- Do you have any other suggestions or concerns you’d like to share?

For Parents:

Short introduction (1-2 minutes)

- How do you currently receive information about your child's academic progress?

- Can you recall a time when you missed important university information? What happened?

- How do you currently manage and track university fee payments?

- What kind of financial notifications would be most helpful to receive?

- How would you prefer to be notified about upcoming payment deadlines?

- What types of emergency notifications would you consider critical?

- If you could design a parent portal, what three features would be most important to you?

- Is there anything else you'd like to share about improving parent-university communication?t

2. Observation

| Purpose | To understand how users interact with the current systems and communication methods. |
| --- | --- |
| Participants | Mainly students and administrative staff. |
| Approach | Observe users during real activities such as checking grades, handling billing issues, or sending updates. |
| Focus | Identify pain points, workarounds, and areas for improvement that users might not mention directly. |
| Channels | Student WhatsApp’s groups |

Observation [Observe these 5 actions.]

- Checking Attendance

- Checking Billing Information

- Checking Calendar

- Enrolling Courses

- Checking Academic Records

3. Questionnaire

| Purpose | To reach a wider group of users and quantify their preferences. |
| --- | --- |
| Participants | Students and parents. |
| Approach | Short online survey with both Likert-scale and Kano-style questions. |
| Example Kano-oriented Questions for a Feature (SMS alerts for low attendance) | Functional: "How would you feel if the system sends SMS alerts for low attendance?" Dysfunctional: "How would you feel if the system does NOT send SMS alerts for low attendance?" Response options: I like it / I expect it / I am neutral / I can tolerate it / I dislike it |